Project Planning Phase
Product Backlog, Sprint Planning & Stories

Quotes Recommendation Chatbot using Rasa NLU

| Date | 07 March 2026 |
| --- | --- |
| Team ID | SmartBridge-EL-2026 |
| Project Name | Quotes Recommendation Chatbot using Rasa NLU |
| Maximum Marks | As per evaluation criteria |

SmartBridge Experiential Learning Program

Team Members: Vansh Malhotra | Varun Gaikwad | Vedika Tandulwadkar | Vidisha Jain

Product Backlog & Sprint Schedule

| Sprint | Epic (FR) | USN | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Greeting & Fallback | USN-1 | As a user, I can say hi/hello to start the chatbot and receive a welcome message | 2 | High | All |
| Sprint-1 | Greeting & Fallback | USN-8 | As a user, I receive a helpful fallback response when my input is not understood | 2 | High | Varun, Vansh |
| Sprint-1 | Motivational Quote | USN-2 | As a user, I can request a motivational quote using natural language | 3 | High | Varun, Vedika |
| Sprint-1 | Inspirational Quote | USN-3 | As a user, I can request an inspirational quote by typing naturally | 3 | High | Vansh, Vidisha |
| Sprint-1 | Web Interface | USN-9 | As a user, I can interact via a browser at localhost:5000 | 3 | High | Varun, Vidisha |
| Sprint-1 | Goodbye | USN-7 | As a user, I can say bye to end the conversation with a farewell response | 1 | Medium | All |
| Sprint-2 | Love Quote | USN-4 | As a user, I can request a love-themed quote in natural language | 3 | High | Vedika, Vidisha |
| Sprint-2 | Success Quote | USN-5 | As a user, I can request a success or achievement quote | 3 | High | Varun, Vansh |
| Sprint-2 | Funny Quote | USN-6 | As a user, I can request a funny quote to lighten my mood | 3 | High | Vansh, Vedika |
| Sprint-2 | Model Training | USN-10 | As a developer, I can train the model using rasa train and validate it | 2 | High | Varun |
| Sprint-3 | Testing | USN-11 | As a developer, I can run rasa test to validate all intent classifications pass | 3 | Medium | All |
| Sprint-3 | Extensibility | USN-12 | As a developer, I can add a new category by editing YAML files only | 2 | Low | Varun, Vansh |

Project Tracker, Velocity & Burndown Data

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 6 Days | 17 Feb 2026 | 22 Feb 2026 | 14 | 22 Feb 2026 |
| Sprint-2 | 11 | 6 Days | 24 Feb 2026 | 01 Mar 2026 | 11 | 01 Mar 2026 |
| Sprint-3 | 5 | 6 Days | 03 Mar 2026 | 07 Mar 2026 | 5 | 07 Mar 2026 |

Velocity

Total Story Points: 30  |  Total Sprints: 3  |  Sprint Duration: 6 Days

Team Velocity = Total Story Points / Total Sprints = 30 / 3 = 10 story points per sprint

Average Velocity (AV) = Sprint Duration / Velocity = 6 / 10 = 0.6 days per story point

Burndown Chart Data

| Day | Sprint | Story Points Remaining (Ideal) | Story Points Remaining (Actual) | Completed Today | Notes |
| --- | --- | --- | --- | --- | --- |
| Day 1 | Sprint-1 | 30 | 30 | 0 | Environment setup, project structure, nlu.yml skeleton |
| Day 2 | Sprint-1 | 27.7 | 27 | 3 | Greeting + fallback intents implemented and tested |
| Day 3 | Sprint-1 | 25.3 | 22 | 5 | Motivation + inspiration intents done, Flask UI built |
| Day 4 | Sprint-1 | 23 | 19 | 3 | Web interface integrated, Rasa REST API connected |
| Day 5 | Sprint-1 | 20.7 | 17 | 2 | Goodbye intent added, Sprint-1 testing complete |
| Day 7 | Sprint-2 | 16 | 14 | 3 | Love quote intent implemented |
| Day 9 | Sprint-2 | 10 | 8 | 6 | Success + funny quote intents done, model retrained |
| Day 11 | Sprint-2 | 5 | 5 | 3 | Model training validated, Sprint-2 complete |
| Day 13 | Sprint-3 | 2 | 2 | 3 | rasa test run, all test stories pass |
| Day 15 | Sprint-3 | 0 | 0 | 2 | Extensibility verified, documentation complete — Project Done |